GridOS® Data Fabric

Ref.: OP#

Date: 27-08-2024

Copyright

Copyright 2024 GE Vernova and/or its affiliates (“GE Vernova”).  All Rights Reserved. This document is the confidential and proprietary information of GE Vernova and may not be reproduced, transmitted, stored, or copied in whole or in part, or used to furnish information to others, without the prior written permission of GE Vernova. This document is subject to change.

# Change History

| Document Version | Date | Comments |
| --- | --- | --- |
| #.# | 27-08-2024 | Initial Release for services |

- Contents

Change History	2

1.	Project Scope	4

1.1.	Main objective and scope	4

1.2.	High-level architecture	5

1.3.	Deliverables	6

1.4.	Assumptions & Scope limitations	6

2.	Execution Strategy and Implementation Plan	8

2.1.	Project Execution Strategy	8

2.2.	Resource Allocation	9

3.	Processes and Tools	11

3.1.	Delivery Pipeline	11

3.2.	Artifacts management	12

3.2.1.	Artifacts Handling and Release Validation	12

3.2.2.	Deployment Automation	13

3.2.3.	Automation Management Platform Integration	13

4.	Commercials	14

4.1.	Fix price services	14

4.2.	T&M services	14

4.3.	Disbursments	15

4.4.	Maintenance fee	15

4.5.	Invoicing	15

4.5.1.	For fix price services in section 3.1	15

4.5.2.	For T&M services in section 3.2	15

4.5.3.	M&S fee	16

4.6.	Legal Entity	16

4.7.	T&Cs	16

5.	Appendix 1: Project Plan	17

# Project Scope

## Main objective and scope

Customer aim at getting to a seamless flow of information to drive their operations, make informed decisions, and innovate. With the increasing complexity of data ecosystems, ensuring efficient data access and integration has become a paramount concern and Customer is seeking to harness the full potential of their data assets.

The main objective of this project is to facilitate the seamless flow of data between different systems, specifically making datasets readily available to Customer through the utilization of the GridOS Data Fabric solution.

This entails establishing both inbound and outbound data flows: connecting with the existing eterra EMS/SCADA system in production for data retrieval and delivering to  via their .

By enabling this data exchange, GridOS solution aim to empower Customer with timely and relevant data insights, fostering informed decision-making and operational efficiency.

The scope of this project encompasses several key activities essential for achieving the above main objective:

- Set-up and configure a CI/CD delivery pipeline implementing the necessary measures, procedures and processes for the seamless deployment of the GridOS products and updates to the target environments.

- Set-up and configure a Development Environment to validate the functionality and performance of the data integration solution & allow Customer to integrate and validate their .

- Deployment of the GridOS Product part of the solution.

- Configuration and integration tasks on the e-terra EMS/SCADA side (additional Habitat SAMPLER).

- Configuration the GridOS Data Fabric product and associated components to establish the desired data flows and connectivity between systems.

- Demo, Test and Validation of the solution in the Development Environment. Conduct thorough testing of the entire data integration platform to validate its functionality, reliability, and scalability before handing over to Customer for integration and validation of their . This is covering test and validation of the seamless communication pathways between the eterra EMS/SCADA, the GridOS Data Fabric, and 's .

- Support to Customer during the integration and Test of their .

- Support to the set-up and configuration of the complete solution on the Production Environment.

Additionally, user training will be provided to equip Customer personnel with the necessary knowledge and practice to effectively utilize the implemented solution. This will ensure that end-users are proficient in leveraging the capabilities of GridOS Data Fabric.

## High-level architecture

BELOW ARCHITECTURE IS AN EXAMPLE GO TO THE LINK BELOW TO ACCESS EXISTING STANDARD ARCHITECTURE THAT YOU CAN EDIT FOR YOUR PROPOSAL

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures

Figure 1 High-level Architecture & Scope delimitation.

GridOS Data Fabric to act as an integration layer between legacy Platform and ’s corporate network. It is delimited by a pre-defined list of operational datasets – Table 1 to support the data exchange relevant to .

BELOW IS AN EXAMPLE, ADD THE TABLE RELEVANT TO YOUR PROPOSAL AND DELETE THE ONE BELOW

| Integration Case | Elements | Retention (days) | Sampling (s) | e-Terra Database | Record, Field | Sampling Type |
| --- | --- | --- | --- | --- | --- | --- |
| PTC_RT_RCCM | 1268 | 92 | 60 | PTCMOM | PTC, * | PERIODIC |
| XFLIM_RT_RCCM | 2528 | 92 | 60 | NETMOM | XFLIM, * | PERIODIC |
| LFC_RT_NCC | 42 | 7 | 1 | GENMOM | CZMBR, * | EXCEPTION+PERIODIC |
| STATUSES_RT_RCCS | 73356 | 732 | 1 | SCADAMOM | POINT, * | EXCEPTION+PERIODIC |
| ANL_RT_RCCM | 12 | 7 | 1 | SCADAMOM | ANALOG, * | PERIODIC |
| PTCPACT_RT_RCCM | 3604 | 92 | 60 | PTCMOM | PTCPACT, * | PERIODIC |
| ANL_RT_NCC | 49227 | 7 | 1 | SCADAMOM | ANALOG, * | EXCEPTION+PERIODIC |
| LFC_OPA_RT_NCC | 4 | 7 | 1 | GENMOM | OPA, * | EXCEPTION+PERIODIC |
| RAS_RT_NCC | 162 | 92 | 60 | RASMOM | RAS, * | PERIODIC |
| LIMIT_RT_NCC | 57854 | 92 | 60 | SCADAMOM | LIMIT, * | PERIODIC |
| DYNELE_RT_NCC | 5824 | 7 | 10 | DYNRTG | DYNELE, * | EXCEPTION+PERIODIC |
| ZBLIM_RT_RCCM | 22 | 92 | 60 | NETMOM | ZBLIM, * | PERIODIC |
| LNLIM_RT_RCCM | 2819 | 92 | 60 | NETMOM | LNLIM, * | PERIODIC |
| ANL_1_RT_RCCM | 1000 | 7 | 1 | SCADAMOM | ANALOG, * | PERIODIC |

Table 1 Data to be sampled from e-terra databases: Project scope.

Although GridOS Connect can be configured (processors) to deliver an extensive list of services that either manipulate data or stablish a connection to an external / outbound endpoint, the acceptance criteria will be measured as the successful exposure of Table 1 e-terra databases through a outbound endpoint  accessible by . This proposal includes the deployment and commissioning of the following GridOS Data Fabric clusters:

Production cluster name

Development cluster name  .

Quality and assurance cluster name

Description of connectivity between clusters and legacy platform:

## Deliverables

The list of deliverables includes:

- GridOS clusters:

  - GridOS Platform & Zero-Trust

  - GridOS Anybase (operational data)

  - GridOS Timebase (time series data)

  - GridOS Connect (enterprise iPaaS)

  - GridOS Organizer (data workflow service)

  - GridOS Discover Catalog (search engine, metadata catalog)

  - GridOS Explore BI (self-service Business Intelligence)

  - Software documentation

- Services:

  - CI/CD Pipeline set-up

  - GridOS Data Fabric deployment in GridOS Clusters

  - Configuration & set-up of the data flow from the EMS/SCADA to the GridOS Data Fabric (additional SAMPLER component)

  - Data integration & test: GridOS Data Fabric and EMS/SCADA

  - Data integration & test: GridOS Connect inbound data to  endpoint .

  - Users (GridOS Data Fabric) and System Administrators training

  - Support to deployment of the solution in the Production Environment

## Assumptions & Scope limitations

Training is included to enable Customer to leverage all the capabilities of GridOS Data Fabric in accordance with the proposed license model. However, to guarantee that the project will deliver its primary goal at the estimated time and budget, the following limitations are set to guide the acceptance criteria and accelerate go-live:

- The project scope is limited to the activities listed in 1.1 - Main objective and scope

- GE Vernova services include configuration and set-up of

  - a data flow from the e-terra EMS/SCADA to the GridOS Data Fabric (Anybase / Timebase), covering the recording definitions listed in Table 1 above.

  - A data flow from the GridOS Data Fabric to Customer .

- Data will be persisted into GridOS Timebase. Training will be provided to allow Customer to explore persisted data.

- GE Vernova services does not include  further development and/or configuration.

- It is assumed that Customer  will be connected through a . In case it appears that Customer  requires additional Data flows / mechanism modification will have to be assessed by GE Vernova based on Customer specific requirements.

- Similarly in case the Data Flow between the EMS/SCADA and the GridOS Data Fabric must be modified/expanded compared to the Table 1 above implication will have to be assessed by GE Vernova based on Customer specific requirements.

- Additional GridOS Data Fabric capabilities, other than pre-defined Connect data integrations, will be validated by demo sessions followed by user training; they shall not affect the project go live (acceptance criteria).

- A “Detail Design” activity will be conducted at the beginning of the implementation.  It is assumed that there will not be any major change to the high-level Architecture presented here and in the Technical offer.

- It is assumed that the CI/CD pipeline to set-up for the deployment of the GridOS Solution is as per the description in the section XX. The deployment of the GridOS components in the GridOS Cluster will be done according to GE Vernova standard deployment method and tools.

- It is assumed that Customer is in charge of the preparation of the Development environment, based on GE Vernova recommendations & instructions.

- After successful deployment of the solution in the Development environment, the Test & Validation will consist in checking that the data flows mentioned above are correctly implemented including in case of transition on the EMS/SCADA side (Failover / Switchover).

- It is assumed that during the project Execution Customer resources will be in charge of the maintenance and troubleshooting of the Development environment Infrastructure and will provide the requested support during opening hours.

- GE Vernova being a global organization with expertise in several locations, It is assumed that GE Vernova resources will be granted access to the Development Environment in a timely manner, including remote access for Customer accepted countries

- The GridOS Solution including the Data Fabric will be updated during the project execution at least once after to first deployment.

# Execution Strategy and Implementation Plan

## Project Execution Strategy

The project execution strategy is based on the standard GridOS software deployment process: a Continuous Integration / Continuous Delivery (CI/CD) delivery pipeline.

The breakdown structure is based on sequential phases: Project Planning & Set-up, Product deployment, configuration, demo, testing, training, post-deployment support and hyper care.

Key project milestones are:

- Detailed design and implementation plan

- [Training] System Administration & Data integration

- [Training] GridOS Data Fabric Users Training

- [Data Fabric Platform] CI/CD Pipeline set-up

- [Data Fabric Platform] DEV Environment set-up

- [Data Integration] Platform data connected to Data Fabric Anybase.

- [Data Integration] Platform data persisted into Data Fabric Timebase

- [Data Integration]  data accessible / available for the applications that are part of the scope at ’s  through GridOS Connect.

- [Data Fabric Platform] {production cluster initial} Environment set-up

- operational in Production

The criteria for GE Vernova and Customer to validate the delivery of the standard GridOS Data Fabric platform are presented in the In Appendix 1: Project Plan.

The acceptance criteria validate the milestones leading to the commissioning and configuration of the connection between legacy platform EMS/SCADA operational data () and ’s .

Although a list of milestones is provided to guide the project execution, the primary success criteria (user story) is to enable Customer  to go-live by .It includes deploying and configuring GridOS Data Fabric platform ( and  clusters), training users and system administrators (GridOS Data Fabric and Connect standard capabilities) and integrating e-Terra Platform data through a GridOS Connect external endpoint (i.e., Kafka).

|  | User Story | As a system administrator I want to configure a flow (message processing pipeline) connecting the e-terra EMS/SCADA field (*) from record (Table 1 [Record]) / database (Table 1 [e-terra Database]), synchronously receiving data at native sampling rate (Table 1 [Sampling (s)]) with a maximum latency of (s) (from measurement sample to ) through a GridOS Connect Kafka interface (endpoint) connected to ’s to support integration. |
| --- | --- | --- |

The criteria might be met for all integration cases described in Table 1.

## Resource Allocation

This section describes the preliminary roles for the resource allocation plan, including GE Vernova and Customer’s teams.

Table 2 presents the list of roles previously mapped to compose the project team.

| Company | Role | Description |
| --- | --- | --- |
| GE Vernova | Executive Sponsor | Advocates for GridOS Data Fabric adoption supporting key stakeholders to enable easily accessible data by the business. |
| GE Vernova | Delivery Manager | Coordinates activities to meet project milestones and delivery timelines. |
| GE Vernova | Project Manager | Ensures project success by coordinating tasks, resources, and communication. |
| GE Vernova | Solution Integrator (Data Fabric & Connect / Platform) | Integrates standard GridOS Platform and Data Fabric solution and configures data workflows – project scope. |
| Customer | EMS Product Owner | Acts as the key stakeholder, providing a clear vision for the project and making decisions on priorities. |
| Customer | EMS System Architect | Shapes the comprehensive technical direction, optimizing work-in-progress and proposing design alternatives to address environment and data resiliency. |
| Customer | Project Manager | Ensures project success by coordinating tasks, resources, and communication. |
| Customer | EMS IT Operations and Data Management | Responsible for the operational health of the new system, ensuring seamless performance in production. Manages IT infrastructure, oversees data integrity, and orchestrates efficient data flows to support the ongoing success of the project. |

Table 2 Roles for resource allocation.

It is assumed that each role described in Table 2 will have at least one resource associated with. As some positions requires a combination of skill sets, it might not be possible or desirable to have one resource accumulating them. Some roles can have more than one resource associated, with different levels of seniority. A preliminary association between roles and tasks is presented in Table 3 and Table 4 – GE Vernova and Customer.

GO TO THE LINKs BELOW TO ACCESS RESOURCE ALLOCATION AND RACI TABLE THAT YOU CAN EDIT AND PASTE HERE AS A TABLE

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures\Resource_Allocation 1.xlsx

Table 2 – GE Vernova and {Client name}.

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures\Resource_Allocation 2.xlsx

Table 3 GE Vernova preliminary resource allocation.

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures\Resource Allocation 3\Client_Resource_Allocation.xlsx

Table 4 Customer preliminary resource allocation.

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures\RACI_Table.xlsx

# Processes and Tools

## Delivery Pipeline

Alongside the proposed scope, additional elements such as building, configuring, and securing the delivery pipeline - with an Automation Management Platform (AMP) - defining manifests for target systems, and executing the AMP, can be considered for delivery. These enhancements will offer benefits for this project including reduced manual effort, improved environment quality, and streamlined deployment processes.

The primary objective of the delivery pipeline is to continuously transfer new artifacts from GE Artifactory to Customer’s GridOS Data Fabric environments. A Solution Integration Reference Environment (SIRE) – GE Artifactory, will replicate, as much as possible, the GridOS Data Fabric environment to support integrated tests and validate new releases before customer delivery.

Releases: increment of product that has been scanned for coding practices and CVEs (Common Vulnerabilities and Exposures), had all detected issues remediate following stablished policies, and has been successfully tested for smoke, regression, interoperability, performance under high load, and stability.

Once validated, content is digitally signed and placed on a secure, customer facing artifact repository for subsequent download. It can be posted periodically or on an exceptional basis, as agreed by the parties. The content is digitally signed by the GE Vernova team to enable authentication of the source and to provide assurance it has not been tampered with.

It works in a “passive” way, with a Customer’s Artifactory server pulling content from GE Vernova environment into the corporate environment. Customer can then run its own cross-checks and validations, managing execution code for provisioning of infrastructure and well as deploying artifacts, configuration, and secrets to  - Figure 2.

BELOW ARCHITECTURE IS AN EXAMPLE GO TO THE LINK BELOW TO ACCESS EXISTING STANDARD ARCHITECTURE FOR DELIVERY PIPELINE THAT YOU CAN EDIT FOR YOUR PROPOSAL

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_architectures

Figure 2 Delivery pipeline high-level design.

All artifacts are transferred (pull) from the Artifactory server to deployment servers on either  ( cluster) and  ( cluster) from where GridOS Data Fabric can be continuously updated (push). After validation, tested artifacts – including data flows configuration, can be pulled back to the Artifactory server, allowing the replication to other environments, e.g., in normal situations new artifacts will be tested and validated in  () and then deployed in {production cluster initial} ().

During the Planning and Set up increment a detailed design will be produced and opportunities to improve the delivery performance / experience explored.

## Artifacts management

### Artifacts Handling and Release Validation

Releases undergo rigorous scrutiny, encompassing scanning for coding practices and Common Vulnerabilities and Exposures (CVEs). Detected issues are remediated following established policies, and releases undergo various tests including smoke, regression, interoperability, performance under high load, and stability tests. Once validated, content is digitally signed by the GE Vernova team to ensure authenticity and integrity before being placed on a secure, customer-facing artifact repository for download.

### Deployment Automation

It automates the deployment of software applications to production or staging environments, ensuring consistency and reducing the risk of errors. Leveraging version control systems, the deployment server orchestrates automated build, test, and deployment processes, enhancing the quality of environment builds at Customer.

### Automation Management Platform Integration

In conjunction with the deployment server, the Automation Management Platform facilitates build creation for refresh deployments, configures target systems, establishes live backup mechanisms, populates artifact management repositories, and executes deployments. This integrated approach ensures consistent, repeatable deployments, aligning with agile principles and reducing manual effort.

# Commercials

This section contains the price for the services presented in this proposal:

- All prices are quoted excluding VAT, in Euros

- Travel expenses are not included.

## Fix price services

The fix price for the deployment and configurations services related to milestones in Appendix 1 identified with an X in the column “Part of fix price proposal” is presented in the table here below:

| # |  | GE ENTITY |
| --- | --- | --- |
| - 1 | - Fix price services | - 485.505,00 € |

After M14 (  deployed in production) maintenance agreement will govern the deliverables in addition to a hyper care period of a maximum of one (1) month.

The hyper care period shall allow for a smooth transition from the project phase to the operational phase. The Supplier's project resources work closely with the Customer and the Supplier's maintenance and support team to track and resolve any production issues during this period. For clarity Supplier's project resources above means one additional full time equivalent during business hours. These Supplier's project resources will have been involved in the project delivery.

This hyper care period is included in the fix price services.

## T&M services

GE Vernova will support Customer to execute the services under customer responsibility related to milestones in Appendix 1 identified with an X in the column “On T&M”. After the training Customer should be capable of putting the system into production but GE Vernova will be on support at request.

The rate to be used during this period will be the applicable rate agreed in M&S agreement ref. M&S-### for the year when T&M hours are consumed. As a reference, as per 2024 rate:

| # |  | GE ENTITY |
| --- | --- | --- |
| - 2 | - 2024 T&M Rate | - 214,09 €/h |

GE Vernova is not able to determine a precise amount of support hours that Customer will request. After the training this support should not be higher than 100–150-man days. However, this indication is not meant to be a cap. It is provided to help Customer to create a budget for this part of the project.

## Disbursements

Resources located in the Supplier premises may only invoice travel and living expenses according to the following:

- Travel must always be agreed in advance in writing with the Customer

- Travel and living expenses are reimbursed according to actual, documented expenses at cost.

- Travel time: In addition to the agreed consideration, the Consultant may invoice for elapsed travel time 1.000 € per travel to and from Oslo for each person if not other agreements have been made by the parties project managers.

Any travel related costs need the Customer's written consent before the travel is conducted.

## Maintenance fee

This chapter describes the impact of this function to the maintenance Fee once it is included in the solution.

The increase in maintenance fees:

| # |  | GE ENTITY |
| --- | --- | --- |
| - 3 | - Impact to the maintenance Fee | - 33.985,35 € |
| - 4 | - Impact on the 24/7 Fee | - 22.575,98 € |

## Invoicing

### For fix price services in section 3.1

|  | Milestone | Percentage | GE ENTITY |
| --- | --- | --- | --- |
| - M0 | - Agreement signed | - 30% | - 145.651,50 € |
| - M3 | - Design Document Accepted | - 20% | - 97.101,00 € |
| - M6 | - SCADA/EMS Environnent (MVP Ci) ready | - 20% | - 97.101,00 € |
| - M8 | - End to End Data Flows configured and tested | - 30% | - 145.651,50 € |
| - TOTAL |  | - 100% | - 485.505,00 € |

### For T&M services in section 3.2

Monthly in arrears based on approved report on hours and travel related costs spend.

### M&S fee

M&S fee will be included in the following M&S contract renewal after project completion.

## Legal Entity

This proposal is submitted by “GE ENTITY”.

## T&Cs

Terms and conditions governing this proposal need to be agreed. Our assumption is that the parties will use and adjust the running framework to contract the scope presented in this proposal.

# Appendix 1: Project Plan

BELOW MILESTONE TABLE IS AN EXAMPLE GO TO THE LINK BELOW TO ACCESS EXISTING STANDARD PLANNING AND RELATED ELEMENTS THAT YOU CAN EDIT FOR YOUR PROPOSAL

C:\Users\rikog\Box\_CSE_PROPOSALS\ARTEFACTS\GOS_gridos\std_gantts

| No. | Milestone description | Date (calendar day) | Owner | Milestone Acceptance Criteria(s) | Payment | Part of fixed price | On T&M |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M0 | Agreement Signed | T0 | Customer | Contract is signed by both parties | X |  |  |
| M1 | Customer provides Test Framework | T1 + 25 | Customer | Limited to the test of dataflows inbond / outbond related to the GridOS Data Fabric solution till Kafka cluster |  |  |  |
| M2 | Design & specification documents delivered | T1 + 53 | GE Vernova | Architecture Design (for Customer infra and activities provisioning) Bill Of Material (Software list) RACSI Matrix CI/CD Pipeline Design |  | X |  |
| M3 | Design Document Accepted | T1 + 63 | Customer | Once the documentation is submitted by Supplier, the Customer shall provide a written response within ten (10) working days with the required changes in the documentation. Supplier will update documentation as required within ten (10) working days. Another iteration in the same timelines will be allowed. After the second iteration Supplier documentation will be considered accepted | X | X |  |
| M4 | New MVP corridor Cx ready for deployment | T1 + 81 | Customer | Notice of completion |  | X |  |
| M5 | CI/CD Pipeline set-up | T1 + 109 | Customer, GE Vernova | Completion report |  | X |  |
| M6 | SCADA/EMS Environnent (MVP Ci) ready | T1 + 137 | GE Vernova | Completion report | X | X |  |
| M7 | Data Flow with Customer Kafka Cluster | T1 + 221 | Customer | Notice of completion |  | X |  |
| M8 | End to End Data Flows configured and tested | T1 + 235 | GE Vernova | Demo and validation completed | X | X |  |
| M9 | Development Environment Ready for SN Autobal development | T1 + 235 | Customer | Notice of completion |  | X |  |
| M10 | Customer Autobal Application Ready for Production | T1 + 319 | Customer | Notice of completion | X |  | X |
| M11 | Production Environment ready | T1 + 67 | Customer | Notice of completion | X |  | X |
| M12 | CI/CD Pipeline configured | T1 + 88 | Customer | Notice of completion | X |  | X |
| M13 | GridOS Platform components Deployment In production | T1 + 361 | Customer | Notice of completion | X |  | X |
| M14 | Customer Autobal Application deployed in production | T1 + 361 | Customer | Notice of completion | X |  | X |
| M15 | GridOS Data Fabric training completed | T1 + 240 | GE Vernova | Training attended | X | X |  |
| M16 | Hypercare period | T1 + 391 | GE Vernova | GridOS Data Fabric transition to M&S completed | X | X |  |

Deadlines that trigger liquidated damages are:

- M3	Design Document Accepted

- M6	SCADA/EMS Environnent (MVP Ci) ready

- M8	End to End Data Flows configured and tested

If the Supplier, through acceleration, manage to achieve the milestone M8, at the originally agreed time, the previously accrued liquidated damages shall be cancelled.